SYSTEM PROPOSAL & INSTITUTIONAL BUDGET

Financial Transparency & Student Academic Portal

| PROJECT PROPONENT: College of Engineering LGU, Cor Jesu College | SUBMITTED TO: Office of the President / Academic Administration |
| --- | --- |
| DATE OF SUBMISSION: September 24, 2026 ¦ Ref: SP-2026-COE-001 | PROPOSED BUDGET: ₱18,500.00 PHP (Turnkey Implementation) |

1. Executive Summary & Project Rationale

This proposal presents a turnkey deployment plan for the institutional adoption of the Financial Transparency and Student Academic Portal. Developed and validated within the College of Engineering Local Government Unit (COE-LGU) of Cor Jesu College, the platform resolves two critical administrative friction points: manual financial record-keeping and fragmented student academic progress verification.

Financial tracking relying on disconnected spreadsheets and paper receipts suffers from delayed liquidation reporting, lack of real-time balance visibility, and high audit overhead. Concurrently, academic evaluation (such as load approval, prerequisite validation, and standing verification) requires manual cross-referencing across separate rosters and forms. The proposed web-based system unifies both financial ledger management and academic prospectus verification into a single, secure, role-restricted platform.

2. Core System Architecture & Scope

The application is built as a client-server web system leveraging Supabase (PostgreSQL with Row-Level Security) and standard web technologies. It requires zero client installation and functions seamlessly across desktop browsers, mobile devices (Progressive Web App), and optional native desktop clients.

| Functional Domain | Key Capabilities & Features | Target Users |
| --- | --- | --- |
| 1. Financial Ledger & Transparency | Double-entry transaction ledger with compulsory receipt uploads, per-activity budget envelopes, real-time overdraft validation, automated PDF/Excel liquidation report generation, and public disclosure summary. | Officers, Cashiers, Governor, Admin |
| 2. Academic Records & Load Verification | Program prospectus structure, prerequisite and co-requisite validation, student load submission & Program Head approval workflow, credit-unit tracker, automated standing transcripts, and student roster integration. | Students, Program Heads, Dean |
| 3. Student Services & Public Verification | Targeted in-app & email notifications, structured student feedback facility, institutional announcements, and verifiable digital Curriculum Vitae (CV) builder with public token validation. | Students, External Verifiers |
| 4. Executive Governance & Security | 8-tier Role-Based Access Control (RBAC), append-only immutable audit logging, institutional email domain lock (@cjc.edu.ph), rate limiting, row-level security policies, and weekly automated backups. | System Administrator, Audit Officers |

3. Security, Privacy & Data Compliance

Security and privacy controls are embedded directly into the database architecture, complying strictly with the Data Privacy Act of 2012 (RA 10173):

• Row-Level Security (RLS): Database policies ensure students view only their own records, while officers access assigned organizational domains.

• Append-Only Audit Logging: Financial corrections or role alterations log actor ID, timestamp, and mandatory justification.

• Domain-Locked Registration: Registration is restricted to valid institutional email addresses (@cjc.edu.ph) via database triggers.

• Encrypted Private Receipts: Receipt images and document attachments are stored in private storage buckets served via authenticated tokens.

4. Phased Implementation Roadmap (4-Week Rollout)

To guarantee an orderly rollout without disrupting routine academic operations, deployment is executed in four structured phases across four weeks:

| Phase & Timeline | Key Implementation Activities | Primary Milestone |
| --- | --- | --- |
| Phase 1: Week 1 Discovery & Config | Initial discovery, institution branding setup (logos, letterhead banners), database schema migration, email domain locking, and role permission mapping. | Configured Environment |
| Phase 2: Week 2 Data & Prospectus | Encoding degree program prospectus structures, prerequisite rules, student roster CSV import, and initial general fund baseline setup. | Populated Core Database |
| Phase 3: Week 3 Pilot & Training | Conducting pilot load evaluation with one department, user acceptance testing (UAT), training workshops for Program Heads, Cashiers, and Officers. | Signed UAT & Readiness |
| Phase 4: Week 4 Go-Live & Support | Full institutional production deployment, administrator console handover, SSL verification, automated backup activation, and 1-year support launch. | Production Go-Live |

5. Institutional Budget Proposal (₱18,500.00 Turnkey Package)

Because the core system architecture is fully pre-built and operational, the adopting institution incurs ZERO software custom-development costs. The itemized budget below presents the turnkey deployment package in detail: each of the four cost components is broken down into its constituent deliverables, with the corresponding scope of work and amount, so that the institution can verify exactly what is included at every stage. The package spans institutional configuration, database provisioning and data migration, role-based training and documentation, and security hardening with post-deployment support.

| Budget Component | Scope of Deliverables & Services Included | Cost (PHP) |
| --- | --- | --- |
| 1. System Branding & Institutional Configuration | Institutional identity, domain and mail configuration, and interface alignment. | ₱4,500.00 |
| 1.1 Institutional branding pack | Processing of the institutional logo and seal, generation of favicon and mobile home-screen icons, and configuration of the application name and manifest. | ₱1,000.00 |
| 1.2 Document letterhead integration | Integration of the institutional letterhead banner, seal footer, and signature blocks into system-generated documents, including standing reports and transcripts. | ₱1,000.00 |
| 1.3 Student email domain lock | Configuration of registration restriction to the institutional email domain, enforced at both the authentication provider and the database level. | ₱750.00 |
| 1.4 Transactional email setup | Verification of the institutional sending domain (SPF and DKIM records) and configuration of branded notification templates for account approval, load status, and activity notices. | ₱750.00 |
| 1.5 Interface theme and copy review | Alignment of interface colours, typography, and control styling to institutional identity, and review of institutional wording throughout the interface. | ₱1,000.00 |
| 2. Database Provisioning & Data Migration | Cloud database setup, schema deployment, and migration of institutional academic and financial data. | ₱5,000.00 |
| 2.1 Cloud database provisioning | Provisioning of the managed PostgreSQL instance, selection of the hosting region, and configuration of environment variables and service credentials. | ₱500.00 |
| 2.2 Database schema migration | Execution of the complete versioned schema (32 migration files) and verification of table, index, and constraint integrity. | ₱750.00 |
| 2.3 Row-level security policy application | Application of row-level security policies and verification that each role can reach only its permitted records. | ₱750.00 |
| 2.4 Curriculum and prospectus encoding | Encoding of degree program structures, including subject codes, lecture and laboratory unit values, total units, and prerequisite rules. Charged per program. | ₱1,500.00 |
| 2.5 Student roster import | Import of the official student roster and reconciliation of the imported records against the registrar's source list. | ₱750.00 |
| 2.6 Opening fund balance setup | Establishment of the opening general fund and activity balances, verified against the institution's source records. | ₱750.00 |
| 3. Role-Based Training & Documentation Handover | Role-specific training workshops and complete written documentation for each user group. | ₱4,000.00 |
| 3.1 Training: Officers and Cashiers | Focused session on recording transactions, attaching receipts, monitoring activity budgets, and generating liquidation reports. | ₱1,000.00 |
| 3.2 Training: Program Heads and Dean | Focused session on evaluating submitted academic loads, approving or returning submissions, and exporting the encoding queue. | ₱750.00 |
| 3.3 Training: System Administrator | Focused session on account provisioning, role assignment, curriculum maintenance, roster management, and reading the audit log. | ₱1,000.00 |
| 3.4 Student orientation materials | Preparation of student-facing guidance covering load submission, viewing financial records, and installing the application to a mobile home screen. | ₱500.00 |
| 3.5 Documentation handover | Provision of the administrator manual, per-user-role guides, and the deployment and recovery runbook. | ₱750.00 |
| 4. Security Hardening, Testing & Support | Deployment hardening, verification testing, pilot support, and the twelve-month maintenance allowance. | ₱5,000.00 |
| 4.1 Transport and header hardening | SSL/TLS verification, security header and content security policy configuration, and definition of the permitted cross-origin request origins. | ₱750.00 |
| 4.2 Rate-limit calibration | Configuration and verification of request rate limits for general traffic, sensitive operations, and per-user write activity. | ₱500.00 |
| 4.3 Automated backup workflow | Configuration of the scheduled encrypted database backup and retention cycle, together with a restore rehearsal to confirm recoverability. | ₱750.00 |
| 4.4 Security verification testing | Execution of the security test suite against the deployed environment and issuance of the findings report. | ₱500.00 |
| 4.5 Pilot UAT support and defect correction | Support to institutional personnel during user acceptance testing in the pilot department, and correction of defects identified. | ₱1,000.00 |
| 4.6 Twelve-month maintenance and support allowance | Allocated allowance for system updates, SSL maintenance, database optimisation, and priority technical assistance for the institution's administrator across the support period. | ₱1,500.00 |
| TOTAL INVESTMENT | Complete, turnkey institutional deployment covering configuration, data migration, training, documentation, and the twelve-month support allowance. Zero recurring platform fees. | ₱18,500.00 |

6. Strategic Institutional Benefits & Expected Impact

The adoption of the system provides measurable, high-impact improvements across administrative governance, financial accountability, and academic operations:

• Immediate Liquidation Readiness: Generates official PDF and Excel liquidation reports directly from recorded transaction ledgers, reducing report assembly time by over 90% and eliminating missing receipt bottlenecks.

• Zero Manual Balance Discrepancies: Real-time ledger balance validation prevents account overdrafts and maintains continuous transparency over organizational funds.

• Automated Load & Prerequisite Evaluation: Program Heads evaluate submitted loads against automated prerequisite rules, preventing invalid course sequence enrollments and manual transcript auditing.

• Uncompromising Governance Audit Trail: Append-only audit logs record every financial entry modification or administrative change, ensuring complete governance peace of mind and effortless internal audit preparation.

• Omnichannel Student & Officer Access: Students and faculty access real-time financial ledgers and academic standing from web browsers, installed mobile PWA apps, or native desktop applications.

7. Governance, Data Ownership & Technical Support SLA

Upon successful deployment, the adopting institution assumes full, unencumbered ownership of all database records, user credentials, and financial documentation. System database backups are encrypted weekly and stored within institutional storage repositories. A formal Data Processing Agreement (DPA) will be executed alongside system handover to solidify data compliance.

The turnkey package includes a 12-Month Maintenance & Support SLA covering system updates, SSL maintenance, database optimizations, and priority technical assistance for System Administrators.

8. Recommendation & Authorization Sign-Off

We respectfully request formal authorization to proceed with Phase 1 (Discovery & Institutional Configuration) under the proposed turnkey budget of ₱18,500.00 PHP.

| PREPARED BY: _______________________ Lead Systems Proponent College of Engineering LGU | NOTED BY: _______________________ Faculty Adviser / Dept. Head College of Engineering | APPROVED BY: _______________________ School Head / President Adopting Institution |
| --- | --- | --- |
| Date: _______________ | Date: _______________ | Date: _______________ |